## SCRUM Project Plan Group 10

Assignment 2

שי בנרוש 318173275

רון וייסבנד 207479643

ארתור חיימוב 307381715

שלו חתן

אייל יעקובוב

Product Owner: Arthur

Scrum Master: Shay

Sprint Goal: Complete the diagrams and develop a working prototype for the GoNature system according to the requirements.

Planning period: April 12, 2026 – May 17, 2026

Sprint length: 1 week per sprint.

## Product Backlog

| ID | Backlog Item | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| PB-01 | Activity diagrams for core use cases | High | 1 | Done |
| PB-02 | Activity diagram for the reports module | High | 1 | Done |
| PB-03 | Sequence diagrams for core use cases | High | 2 | Done |
| PB-04 | Sequence diagram for the reports module | High | 2 | Done |
| PB-05 | Package diagram (system architecture) | Medium | 2 | Done |
| PB-06 | Class diagram with ECB pattern | High | 3 | Done |
| PB-07 | OCSF / JDBC / JavaFX integration setup | High | 3 | Done |
| PB-08 | Database schema design (MySQL) | High | 3 | Done |
| PB-09 | Server-side development | High | 4 | Done |
| PB-10 | Database connectivity (JDBC layer) | High | 4 | Done |
| PB-11 | Client GUI development (JavaFX) | High | 4 | Done |
| PB-12 | Client-Server integration | High | 5 | Done |
| PB-13 | Prototype testing | High | 5 | Done |
| PB-14 | Bug fixing & stabilization | High | 5 | Done |
| PB-15 | Update UML diagrams to match implementation | Medium | 5 | Done |
| PB-16 | Prepare Assignment 2 submission files | Medium | 5 | Done |

### Sprint 1  (April 12 – 18, 2026)

Sprint goal: Complete behavioral modeling, activity diagrams for the GoNature use cases.

| Task | Assigned To | Est. | Actual | Status |
| --- | --- | --- | --- | --- |
| Review Assignment 2 requirements & scope | Everyone | 1 | 1 | Done |
| Activity Diagrams | Shay, Arthur | 3 | 5 | Done |
| Reports Activity Diagram | Ron, Eyal | 3 | 3 | Done |
| Sprint Meeting | Everyone | 1 | 1 | Done |
| Sprint total |  | 8 | 10 |  |

### Sprint 2  (April 19 – 25, 2026)

Sprint goal: Complete interaction modeling, sequence diagrams and the package (architecture) diagram.

| Task | Assigned To | Est. | Actual | Status |
| --- | --- | --- | --- | --- |
| Sequence Diagrams | Shay, Shalev | 3 | 5 | Done |
| Reports Sequence Diagram | Ron, Arthur | 3 | 4 | Done |
| Package Diagram | Eyal | 2 | 2 | Done |
| Sprint Meeting | Everyone | 1 | 1 | Done |
| Sprint total |  | 10 | 12 |  |

### Sprint 3  (April 26 – May 2, 2026)

Sprint goal: Finalize structural design (class diagram with ECB pattern) and set up the technical architecture.

| Task | Assigned To | Est. | Actual | Status |
| --- | --- | --- | --- | --- |
| Class Diagram + ECB Pattern | Shay, Ron | 4 | 7 | Done |
| OCSF / JDBC / JavaFX Integration setup | Arthur | 3 | 4 | Done |
| Database schema design (MySQL) | Shay | 1 | 2 | Done |
| Sprint Meeting | Everyone | 1 | 1 | Done |
| Sprint total |  | 9 | 14 |  |

### Sprint 4  (May 3 – 9, 2026)

Sprint goal: Develop a working prototype. server, database connectivity, and client GUI.

| Task | Assigned To | Est. | Actual | Status |
| --- | --- | --- | --- | --- |
| Server Development | Ron, Shalev | 4 | 7 | Done |
| Database + JDBC | Shay | 3 | 4 | Done |
| Client GUI Development | Arthur, Eyal | 3 | 4 | Done |
| Sprint Meeting | Everyone | 1 | 1 | Done |
| Sprint total |  | 11 | 16 |  |

### Sprint 5  (May 10 – 16, 2026)

Sprint goal: Integrate client and server, test the prototype, fix bugs, and prepare the submission and demo.

| Task | Assigned To | Est. | Actual | Status |
| --- | --- | --- | --- | --- |
| Client-Server Integration | Shay, Ron | 4 | 6 | Done |
| Prototype Testing | Everyone | 2 | 4 | Done |
| Bug Fixing & Stabilization | Everyone | 2 | 6 | Done |
| Updating UML Diagrams | Arthur, Eyal | 2 | 2 | Done |
| Preparing Submission Files | Ron | 1 | 1 | Done |
| Final Sprint Meeting | Everyone | 1 | 1 | Done |
| Sprint total |  | 11 | 20 |  |

## Summary

|  | Estimated | Actual |
| --- | --- | --- |
| Total worktime | 50 | 72 |